# Starbucks Rewards Team Workflow (Expert Upgrade, A-D Tasks Preserved)

## 1) Team Setup and Working Rules

Team Members: A, B, C, D, E

Workload split: ~20% each. Everyone touches Python and Power BI. Daily Git commits are required.

Tools: - Python (Jupyter + VS Code) - GitHub - Power BI Desktop - Microsoft Teams/Zoom daily standup (15 minutes, 7 PM)

Baseline repository approach (for your cloned repo): - Keep this repo as the working baseline. - Use one protected integration branch: team-final. - Each task is developed in short-lived branches: feature/<owner>-<topic>. - Open PR to team-final with at least 1 reviewer. - Merge only when checks pass and artifacts are updated.

Daily execution protocol: - 7 PM standup: yesterday progress, today task, blockers. - End-of-day rule: commit + push + short update in team channel. - Every task has one owner and one reviewer.

Definition of Done (applies to every task): - Code runs without errors. - Notebook/script has clear markdown or docstring explanation. - Output artifact is saved in correct folder. - A second person can reproduce the result.

## 2) Project Folder Heritage (Clean, Scalable Structure)

Use this as the official structure for your project from now on:

starbucks_reward_data_marketing/
|- data/
|  |- raw/
|  |- interim/
|  |- processed/
|  |- external/
|  |- portfolio.json
|  |- profile.json
|  |- transcript.json
|- notebooks/
|  |- 01_data_exploration_and_preprocessing.ipynb
|  |- 02_broad_model_comparison.ipynb
|  |- 03_model_deployment_and_application.ipynb
|- src/
|  |- __init__.py
|  |- data/
|  |  |- __init__.py
|  |  |- clean_data.py
|  |  |- build_features.py
|  |- models/
|  |  |- __init__.py
|  |  |- train_supervised.py
|  |  |- train_collaborative.py
|  |  |- evaluate.py
|  |  |- recommend.py
|  |- utils/
|  |  |- __init__.py
|  |  |- io.py
|  |  |- config.py
|  |- train.py
|- reports/
|  |- figures/
|  |- week1/
|  |- week2/
|  |- week3/
|- dashboards/
|  |- powerbi/
|  |  |- starbucks_rewards.pbix
|- outputs/
|  |- models/
|  |- predictions/
|  |- metrics/
|- docs/
|  |- workflow/
|  |- meeting_notes/
|- tests/
|  |- test_data_pipeline.py
|  |- test_model_pipeline.py
|- environment.yml
|- README.md
|- Workflow_starbuck.md

Python code location standard: - Put all reusable Python logic in src/. - Keep notebooks for analysis/storytelling, not for final production logic. - Save final generated data to data/processed/. - Save model files to outputs/models/. - Save recommendation outputs to outputs/predictions/.

## 3) Quality Controls and Scoring Boosters

Quality gates by week: - Week 1 gate: schema checks, null checks, duplicated ID checks, feature dictionary complete. - Week 2 gate: baseline vs model comparison table, leakage check, calibration check. - Week 3 gate: dashboard usability test, metric consistency check between Python and Power BI, narrative review.

Mandatory metric set: - Classification: Accuracy, Precision, Recall, F1, ROC-AUC. - Recommendation/business: completion lift vs random, expected revenue uplift, segment-level uplift. - Reporting: confidence intervals for key KPI deltas when possible.

Extra-credit upgrades: - Add RFM segmentation in preprocessing. - Estimate CLV impact from improved completion. - Include limitations and future work slide. - Local market framing (Vietnam insights) where relevant.

## 4) Three-Week Plan (A-D Responsibilities Kept Intact)

### Week 1: Data Preparation + EDA

Goal: Clean data + discover insights. Deliverable: cleaned dataset + EDA report + initial Power BI.

Day 1 (Monday) - All 5: Download dataset and sync the baseline repository. Read both READMEs. Initialize folder structure above. - Person A: Create shared OneDrive/Google Drive for raw files + Power BI file. - Standup checkpoint: everyone confirms local setup and data access.

Day 2-3: Data Cleaning and Preprocessing - Persons A + B: Run and improve 01_Data_Exploration_And_Preprocessing.ipynb from primary repo. Merge transcript/portfolio/profile into one dataframe (offer success label: viewed + completed). Handle missing values, create offer_completed column. - Persons C + D: Add new features (membership duration in months, age groups, income groups, channel flags). - Person E: Build src/data/clean_data.py, define preprocessing contract, and write documentation for every cleaning step. - Deliverable (end of Day 3): - data/processed/cleaned_data.csv - reports/week1/data_cleaning_report.md

Day 4-5: EDA and Initial Insights - All 5: Run EDA on cleaned data. - Persons A + C: Demographic analysis (age/gender/income vs offer success) + visualizations in Python (seaborn). - Persons B + D: Offer performance by type/channel + transaction amount analysis. - Person E: Start Power BI file, import cleaned CSV, create 3 basic pages (Overview, Demographics, Offer Performance), and align metric definitions with Python outputs. - Deliverable (end of Day 5): - EDA notebook updates - Power BI v0.1 (minimum 5 visuals) - one-page insight summary with quantified findings

Day 6-7 (Weekend): Review and Fix - Group review: merge approved changes into team-final. - Person E: Finalize Week 1 report section with reproducible paths and charts. - Week 1 package: - cleaned data - EDA assets - Power BI draft - 2-page insights document

### Week 2: Modeling + Evaluation (Core Recommendation Engine)

Goal: Build and compare 2 recommendation models. Deliverable: best model + predictions CSV.

Day 8-9: Feature Engineering and Baseline - Persons A + B: Finish feature engineering (one-hot for offer type/channel, scale numericals). Create user-offer matrix for SVD. - Persons C + D: Train baseline (most popular offer) + Random Forest from primary repo. - Person E: Prepare train/test split (80/20), evaluation functions (F1, Accuracy, MSE), and central metric logger in src/models/evaluate.py.

Day 10-12: Build Recommendation Models - Persons A + C: Supervised model (Random Forest / Gradient Boosting) - predict completion probability per customer-offer. - Persons B + D: Collaborative filtering model (SVD from second repo) - build user-item matrix + predict ratings. - Person E: Hyperparameter tuning (GridSearch), model registry in outputs/models/, and combine both models into one function recommend_best_offer(customer_id).

Day 13-14: Evaluation and Business KPIs - All 5: Evaluate both models. - Persons A + B: Calculate marketing KPIs (completion rate lift vs random, expected revenue uplift = reward x predicted completion). - Persons C + D: Feature importance + error analysis. - Person E: Export predictions (customer_id, best_offer, probability, expected_revenue) to outputs/predictions/ for Power BI and create evaluation summary tables. - Deliverable (end of Day 14): - model comparison report - final predictions CSV - 2-page evaluation report with KPI table

Day 15 (Weekend): Documentation + Git Push - All: finalize model cards and assumptions. - Person E: consolidate artifacts and verify reproducibility from clean clone.

### Week 3: Power BI Dashboards + Marketing Insights + Final Delivery

Goal: Production-quality dashboard + actionable strategy.

Day 16-17: Power BI Dashboard Building - Persons A + C: Page 1 - Overview + KPIs (overall completion rate, revenue uplift simulation). - Persons B + D: Page 2 - Customer Segments + Recommended Offers (slicer by age/gender/income). - Person E: Page 3 - Offer Performance + Marketing Recommendations (what offer to send to whom). Add tooltips, bookmarks, drill-through, and page-level consistency checks.

Day 18-19: Business Insights and Strategies - All 5: Analyze dashboard together. - Persons A + B: Write 3-5 marketing strategies (example: Target 30-45 high-income males with Discount offer #7 via social media; expected +18% completion). - Persons C + D: Simulate ROI (before/after personalization). - Person E: Create final report (10-15 pages: executive summary, methodology, results, recommendations) + slide deck draft.

Day 20: Polish and Test - All 5: Final review of dashboard + report. Record 2-minute Power BI demo. - Person E: Prepare final presentation (10 slides), make sure every metric in slides matches final CSV.

Day 21: Submission and Rehearsal - Submission package: - clean GitHub repo - Power BI .pbix with 3 interactive pages - final report PDF - predictions CSV - 10-minute presentation

## 5) Team Balance Summary (Unchanged Intent)

- Everyone does Python modeling (Week 2)

- Everyone touches Power BI (Week 1-3)

- Everyone writes insights

- Persons A + B: heavier on modeling/cleaning

- Persons C + D: heavier on visualization/insights

- Person E: coordinator + reporting, still coding daily

## 6) Immediate Next Actions (Start Now)

- Implement the folder structure in this repository.

- Move/keep notebooks under notebooks/ naming standard for new files.

- Start src/data/clean_data.py and src/models/evaluate.py as Week 1-2 backbone scripts.

- Enforce daily PRs into team-final with reviewer signoff.